## Slide 1: STAR Project Mid-term Review
Deep Learning Frameworks atop of Spark

## Slide 2: Team Introduction
Sponsor
Sun, Ricky
Adviser
Dong, Zhe
Coordinator
Xu, Xinlei
Li, Mao
Du, Duke
Wang,Jiayin
Zhou,
Qiaosheng

## Slide 3: Project Overview
Project background
  Deep learning is a raging fire in recent years.
  Most of these are single-machine and leverage GPU’s computing capability.
  In recent years mature distributed computing frameworks like Spark are applied in deep learning.
Project target
  Get understanding of deep learning
  Familiar with distributed deep learning framework.
  Choose some the most popular deep learning framework and do performance evaluation.

## Slide 4: Key features
  SparkNet
  A framework for training deep networks in Spark.
  convenient interface for reading data from Spark RDDs.
  A Scala interface to the Caffe deep learning framework
  A lightweight multi-dimensional tensor library
  DeepLearning4J
  distributed neural net library written in Java and Scala.
  integrates with Hadoop and Spark.
  CaffeOnSpark
  a distributed extension of Caffe
  Supports neural network model training, testing, and feature extraction.

## Slide 5: Current progress
Warmup:
Learning some background knowledge of Deep Learning
Setup:
Setup “SparkNet”, “DeepLearning4J”, “CaffeOnSpark” deep learning framework environment
Modeling:
Prepare performance evaluation test data and test cases
Evaluation:
Run test cases and get performance data
Final Report:
Finale performance cooperation reports

## Slide 6: Project Timeline
Warmup
Setup
Modeling
Report
Evaluate
July
Aug
May
April
Current
March
Project is on track basically but have some risks:
Environment is still not stable
Team members are busy on their own BU projects

## Slide 7: Q&A